Shipping Delay Analysis Report

Department: Supply Chain & Logistics Operations
Document Version: 2.1
Reporting Period: July 2026
Prepared By: Logistics Operations Team
Approved By: Director – Supply Chain

1. Executive Summary

This report summarizes shipment delays observed during July 2026 across all distribution centers and suppliers. Several delays were identified due to supplier lead-time extensions, transportation bottlenecks, port congestion, and warehouse capacity constraints.

A total of 9 inbound shipments experienced delays, impacting inventory availability for critical networking equipment, display products, and accessories. These delays increased the risk of stockouts in Pune and Mumbai warehouses and contributed to a rise in customer backorders.

2. Shipment Delay Overview

| Shipment ID | Supplier | Product Category | Origin | Destination Warehouse | Planned Delivery | Actual/Expected Delivery | Delay (Days) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SHP240701 | Vision Electronics | Monitors | Singapore | Bangalore | 20-Jul-2026 | 28-Jul-2026 | 8 | Delayed |
| SHP240702 | NetLink Systems | Networking Equipment | China | Pune | 24-Jul-2026 | 05-Aug-2026 | 12 | Critical Delay |
| SHP240703 | TechSource Pvt Ltd | Laptops | India | Pune | 18-Jul-2026 | 20-Jul-2026 | 2 | Minor Delay |
| SHP240704 | StorageMax | SSD Storage | Malaysia | Delhi | 22-Jul-2026 | 25-Jul-2026 | 3 | Delayed |
| SHP240705 | Vision Electronics | Webcams | Singapore | Bangalore | 23-Jul-2026 | 30-Jul-2026 | 7 | Delayed |
| SHP240706 | NetLink Systems | Network Switches | China | Mumbai | 26-Jul-2026 | 08-Aug-2026 | 13 | Critical Delay |

3. Primary Causes of Shipping Delays

The logistics review identified the following root causes:

Supplier Production Delays

- Extended manufacturing cycle for networking equipment.

- Component shortages affecting monitor and webcam production.

- Limited production capacity during peak demand.

Transportation Issues

- Port congestion at the origin shipping ports.

- Customs clearance delays for international shipments.

- Container shortages on major shipping routes.

- Delayed truck availability for final-mile delivery.

Warehouse Constraints

- Mumbai warehouse operating at 95% capacity, slowing inbound receiving.

- Limited unloading dock availability during peak hours.

- Increased inspection time for imported electronics.

4. Impact Assessment

Inventory Impact

Affected SKUs

- SKU1003 – Monitor 27

- SKU1007 – Webcam HD

- SKU1009 – Router

- SKU1010 – Network Switch

Business Impact

- Increased stockout risk for networking equipment.

- Reduced inventory available for customer orders.

- Delayed replenishment of critical products.

- Higher safety stock consumption.

Customer Impact

- Customer backorders increased for networking products.

- Order fulfillment time increased by approximately 18%.

- Priority enterprise customers experienced delayed deliveries.

- Customer service escalation requests increased.

Warehouse Impact

Pune Warehouse

- Router inventory below reorder point.

- Emergency stock transfer initiated.

Mumbai Warehouse

- Network Switch inventory depleted.

- Capacity constraints delayed inbound processing.

Bangalore Warehouse

- Monitor and Webcam shortages due to supplier delays.

5. High-Risk Suppliers

NetLink Systems

Risk Level: Critical

Observations

- Average lead time increased from 20 days to 29 days.

- Two consecutive delayed shipments.

- Supplier SLA compliance reduced to 74%.

- Critical networking products impacted.

Recommended Actions

- Expedite pending purchase orders.

- Increase safety stock by 25%.

- Initiate alternate supplier evaluation.

- Conduct weekly supplier performance reviews.

Vision Electronics

Risk Level: High

Observations

- Monitor and webcam shipments delayed.

- Manufacturing capacity constraints.

- SLA target missed for two consecutive months.

Recommended Actions

- Increase production visibility with supplier.

- Prioritize high-demand SKUs.

- Monitor shipment milestones twice weekly.

6. Logistics Performance Metrics

| KPI | Target | Current Performance |
| --- | --- | --- |
| On-Time Delivery | 95% | 88% |
| Average Transit Time | 5 Days | 7 Days |
| Shipment Accuracy | 99% | 97% |
| Supplier Lead Time Compliance | 95% | 89% |
| Warehouse Receiving Time | 4 Hours | 6 Hours |

7. Risk Analysis

| Risk | Impact | Probability | Overall Risk |
| --- | --- | --- | --- |
| Supplier Production Delay | High | High | Critical |
| Port Congestion | High | Medium | High |
| Transportation Delay | Medium | High | High |
| Warehouse Capacity Constraint | Medium | Medium | Medium |
| Customs Clearance Delay | Medium | Medium | Medium |

8. Immediate Corrective Actions

The following actions have been initiated:

- Expedite all delayed purchase orders for critical networking products.

- Reallocate available inventory between Pune and Mumbai warehouses.

- Engage alternate transportation providers for delayed international shipments.

- Increase monitoring frequency for all critical suppliers.

- Notify warehouse managers of expected delayed arrivals.

- Conduct daily review meetings until all critical shipments are received.

9. Long-Term Improvement Plan

Supplier Management

- Qualify alternate suppliers for high-risk product categories.

- Conduct quarterly supplier performance reviews.

- Introduce supplier scorecards with monthly KPI tracking.

Inventory Planning

- Increase safety stock for critical SKUs.

- Improve demand forecasting using historical sales trends.

- Review reorder points every month.

Logistics Optimization

- Expand preferred carrier network.

- Improve shipment visibility with real-time tracking.

- Optimize warehouse receiving schedules to reduce unloading delays.

10. Executive Recommendations

- Diversify sourcing for networking equipment to reduce dependency on NetLink Systems.

- Increase safety stock levels for products with long supplier lead times.

- Enhance collaboration with suppliers through monthly operational reviews.

- Monitor warehouse utilization and redistribute inventory proactively.

- Implement predictive shipment tracking to identify delays before they impact customer deliveries.

- Review transportation contracts and establish backup logistics partners for international shipments.

11. Conclusion

Although the overall supply chain remains operational, continued delays from critical suppliers and transportation constraints present a significant risk to inventory availability and customer service levels. Implementing the recommended corrective actions and strengthening supplier collaboration will improve supply chain resilience, reduce stockout incidents, and support long-term operational efficiency.