Project

Unexpected Sensor Failure Analysis

Document Information

- Report ID: FIR-2026-003

- Prepared By: Reliability Engineering Team

- Date: 08-May-2026

1. Incident Summary

During long-duration testing, multiple temperature sensors stopped transmitting data after approximately 400 hours of continuous operation.

2. Root Cause Analysis

| Cause | Impact | Probability |
| --- | --- | --- |
| Connector corrosion | High | Medium |
| Firmware memory leak | High | High |
| Loose wiring | Medium | Medium |
| Voltage fluctuation | Medium | Low |

3. Investigation Findings

- Corrosion observed on sensor connectors exposed to high humidity.

- Memory leak detected in firmware version 2.1.

- No hardware manufacturing defects found.

- Network communication remained stable.

4. Corrective Actions

- Replace connector material with stainless steel.

- Upgrade firmware to Version 2.2.

- Introduce automated memory monitoring.

- Improve enclosure sealing to IP68.

5. Preventive Measures

- Quarterly firmware validation.

- Monthly connector inspection.

- Environmental stress testing before deployment.

- Automated health monitoring dashboard.

6. Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Firmware Bug | High | Code Review & Testing |
| Corrosion | Medium | Improved Material Selection |
| Electrical Failure | Medium | Surge Protection |
| Human Error | Low | Maintenance Training |

7. Conclusion

The primary failure was caused by firmware memory leakage combined with connector corrosion. Corrective actions have been implemented, and no recurring failures were observed after validation testing.